Traveling Salesman Toolbox

David Graves

Colorado State University Global

CSC506

Dr. Brian Holbert

March 24, 2025

Project Idea

Algorithms are used today across a myriad of industries from finance to healthcare so much so that it’s difficult to think of a space where a process couldn’t benefit from their use in some form or fashion. We use them to solve problems involving data which in turn can help us find and exploit greater efficiencies and optimize processes while helping to reduce risk. The term algorithm itself is a rather broad one that can take on many different forms depending on the use case, but at a high level they are all, “a procedure used for solving a problem or performing a computation.” (Gillis, 2024) As mentioned, algorithms can look very different from each other depending on the use case and intended purpose. I’ll use the remainder of this paper to research and choose what algorithms would be best implemented to help solve the Traveling Salesman problem. In doing so I’ll offer a detailed project plan including tasks, responsibilities, and timelines to support future work aimed at implementing the chosen algorithms and analyzing their effectiveness against quality and time.

Developing the Project Plan

The first step in developing a project plan to tackle this problem is to clearly identify the project scope or definition of the problem. The Traveling Salesman Problem is, “the problem faced by a salesperson who needs to visit a number of customers located in different cities and tries to find the shortest round trip accomplishing this task.” (Hoos & Stutzle, 2005) In its form this problem is an optimization problem that can get unwieldy the larger the data set, or more stops the salesman needs to make prior to returning. Understanding the problem scope leads to choosing the correct tool or algorithm to implement to solve the stated problem. For this, I’ll implement and compare the efficacy of three different types of algorithms: Nearest Neighbor, Minimum Spanning Tree, and Genetic. The ‘Nearest Neighbor’ algorithm will be designed to start the first visit at an assigned city and subsequently move to the nearest unvisited city until all of them have been visited once before returning to the starting city. The ‘Minimum Spanning Tree (MST)’ algorithm will be designed to find the MST of the graph and perform a depth-first search to produce the best route again. The final algorithm used will be a Genetic one that should mimic natural selection to find the best solution. After implementing these different algorithms for a couple different data sets, I’ll evaluate each one for their performance on similar data sets for quality and timeliness based off the total tour length or distance traveled and the execution time of each algorithm. I’ve captured the main milestones and other critical elements for the proposed project below in the Project Plan.

Project Plan

- Scope: Design and implement 3 different algorithms: Nearest Neighbor, Minimum Spanning Tree, and Genetic against multiple data sets solving the Traveling Salesman Problem to measure time and quality components of each.

- Timeline: Milestone 1 - (a) Select a project idea. (b) Prepare a detailed project plan.     (c) Research and choose algorithms. (d) Submit project plan and algorithm choices for approval.

Milestone 2 – (a) Design and implement the chosen algorithms. (b) Develop necessary input generation mechanisms to test algorithms. (c) Gather data by running algorithms on various inputs. (d) Document the process and data collected.

Milestone 3 – (a) Analyze the empirical data to determine time and space complexity trends. (b) Compare algorithmic performance and identify strengths and weaknesses. (c) Iterate and implement any necessary updates. (d) Prepare a report summarizing the analysis and optimizations.

Milestone 4 – (a) Review and refine project documentation. (b) Create a presentation.

- Responsibilities/Work Breakdown Structure: Since I will be the only resource working on this project, I will further break each Milestone deliverable down into sequential tasks including dependencies to complete this project in a timely manner.

- Tasks and Activities:

| Stage | Activity | Dependencies | Delivery Due | Complete |
| --- | --- | --- | --- | --- |
| Plan | 1a. Identify Project Scope |  | 3.23.25 | Yes |
|  | 1b. Prepare Project Plan |  | 3.24.25 | Yes |
|  | 1c. Select Algorithms | 1a | 3.25.25 | Yes |
|  | 1d. Submit for approval |  | 3.30.25 | Yes |
| Execute | 2a. Define different data sets for exploration |  | 4.6.25 | Pending |
|  | 2b. Design and implement algorithms | 1d, 2a | 4.10.25 | Pending |
|  | 2c. Document process and collect data |  | 4.13.25 | Pending |
| Iterate | 3a. Analyze output for time and space complexity | 2c | 4.19.25 | Pending |
|  | 3b. Compare algorithmic performance | 3a | 4.20.25 | Pending |
|  | 3c. Implement any necessary updates | 3b | 4.23.25 | Pending |
|  | 3d. Re-run data with updates | 3c | 4.24.25 | Pending |
| Report | 4a. Review and refine project documentation | 3d | 5.7.25 | Pending |
|  | 4b. Create and Deliver Final Presentation |  | 5.11.25 | Pending |

Reflection

The most difficult part of this exercise was choosing which one of the project plans to explore and I settled on the Traveling Salesman problem. I genuinely don’t know which algorithm will perform the “best”; however, I suspect that it will depend on the size and complexity of the data set presented. For that sake I’ll be curious how this turns out and will aim to run each algorithm through different levels of data complexity where possible.

References

Gillis, Alexander (2024, July). Techtarget.com. What is an algorithm?

https://www.techtarget.com/whatis/definition/algorithm#:~:text=An%20algorithm%20is%20a%20procedure,%2D%20or%20software%2Dbased%20routines.

Hoos, Holger & Stutzle, Thomas (2005). Sciencedirect.com. In the Morgan Kaufman Series in

Artificial Intelligence.

https://www.sciencedirect.com/science/article/pii/B9781558608726500184